## Estimation Assumptions

- Application is stable and accessible

- Requirements are clear based on application exploration

- Manual testing only

- Single browser (Chrome)

- Single tester

## Modules & Estimated Test Scenarios

| Module | Estimated Test Scenarios |
| --- | --- |
| Login | 6 |
| Products | 8 |
| Cart | 6 |
| Checkout | 7 |
| Logout | 3 |
| Total | 30 Test Scenarios |

## Test Case Estimation

Rule of thumb:

- 1 Test Scenario = 2–4 Test Cases

Estimated Test Cases:

30 × 3 = 90 Test Cases (Approx.)

## Effort Estimation

| Activity | Effort |
| --- | --- |
| Understanding Application | 1 Day |
| Writing Test Scenarios | 1 Day |
| Writing Test Cases | 2 Days |
| Test Execution | 2 Days |
| Bug Reporting | 1 Day |
| Re-testing & Regression | 1 Day |
| Total Effort | 8 Days |

## Estimation Summary

Total Test Scenarios: 30

Total Test Cases: ~90

Total Effort: 8 Working Days

Testing Type: Manual Functional Testing